Test Summary Report

Source: oranger.xlsx (test case sheet)

Date: 07 October 2026

Tester: Khalid Walid     Testing period: 28/9 to 5/10

## 1. Overview

97 test cases were prepared across 12 modules. 81 were executed (67 passed, 14 failed), 14 are blocked and 2 have no result. The 14 failed cases come from 7 distinct defects, listed in the separate Bug Report file.

## 2. Overall results

| Item | Count |
| --- | --- |
| Total test cases | 97 |
| Passed | 67 |
| Failed | 14 |
| Blocked | 14 |
| Not run / no status | 2 |
| Pass rate (of executed cases) | 82.7% |
| Pass rate (of all cases) | 69.1% |
| Defects raised | 7 |

## 3. Results by module

| Module | Total | Pass | Fail | Blocked | Not run |
| --- | --- | --- | --- | --- | --- |
| Login | 9 | 8 | 1 | 0 | 0 |
| Forgot Password | 3 | 2 | 1 | 0 | 0 |
| PIM - Add Employee | 13 | 10 | 3 | 0 | 0 |
| Employee Profile Update | 10 | 10 | 0 | 0 | 0 |
| Employee List Search/Filter | 10 | 8 | 2 | 0 | 0 |
| Employee Deletion | 10 | 9 | 0 | 1 | 0 |
| Leave Submission | 10 | 5 | 5 | 0 | 0 |
| Leave Approval | 10 | 0 | 0 | 10 | 0 |
| Recruitment - Candidates | 5 | 4 | 1 | 0 | 0 |
| Access Control (ESS vs Admin) | 4 | 3 | 1 | 0 | 0 |
| System User Management | 3 | 3 | 0 | 0 | 0 |
| Non-Functional | 10 | 5 | 0 | 3 | 2 |
| Total | 97 | 67 | 14 | 14 | 2 |

## 4. Defects

| Bug ID | Title | Severity | Failed cases |
| --- | --- | --- | --- |
| BUG-007 | ESS user can open the Admin module via direct URL | Critical | 1 |
| BUG-005 | Submitted leave request does not appear in My Leave | High | 5 |
| BUG-002 | Forgot Password returns 504 Gateway Timeout | High | 1 |
| BUG-006 | Candidate can be added without selecting a Vacancy | Medium | 1 |
| BUG-003 | No warning for duplicate employee First + Last Name | Medium | 3 |
| BUG-004 | Sub-unit filter returns employees from other sub-units | Medium | 2 |
| BUG-001 | Valid credentials auto-filled after a failed login | Low | 1 |

Severity and priority are suggested and should be confirmed by the team.

## 5. Main issues

- BUG-007: an ESS user can open the Admin module by typing the URL directly.

- BUG-005: submitted leave requests do not show in My Leave. This causes 5 failed cases.

- Forgot Password with a valid username fails with a 504 timeout (BUG-002).

- Sub-unit filter (BUG-004) may be expected behavior if Engineering is the parent of QA and Development. Please confirm with the requirement.

- The autofill issue (BUG-001) may be browser behavior and should be rechecked in a clean browser profile.

## 6. Blocked and not run

- Leave Approval (TC-008-01 to TC-008-10): all 10 cases are blocked. The reason is not recorded in the sheet; it may be related to BUG-005.

- Browser compatibility (TC-NFR-002, 003, 004): blocked.

- TC-EMP-DEL-009 (deletion request fails): blocked.

- TC-NFR-005 (session timeout): not run.

- TC-NFR-0010 (responsive behavior): no status recorded, although the actual result matches the expected result. It is counted as no status until confirmed.

## 7. Notes

- Status values were normalized when counting (for example " failed" was counted as Failed).

- Tester: Khalid Walid. Testing period: 28/9 to 5/10.

- Environment and build version were not in the sheet.